REDLETTERS

# Operator Build Specification - Final

Execution-ready MVP plan for The Operator

Domain: redletters.tellthem.ai

Stack: Flask, SQLite, Caddy, systemd, n8n, Resend, Anthropic API

Source basis: Synthesized from Implementation Plans v1-v5 plus final product briefs

Status: Final operator build source of truth

Operator directive: Build exactly the text-first MVP first. Keep the system simple, testable with curl, and governed by human review. Do not introduce a frontend build system or autopublishing path.

# 1. Final Architecture

| Layer | Dev | Production |
| --- | --- | --- |
| Public frontend | dev-redletters.tellthem.ai | redletters.tellthem.ai |
| Admin dashboard | dev-admin.redletters.tellthem.ai | admin.redletters.tellthem.ai |
| API | dev-api.redletters.tellthem.ai | api.redletters.tellthem.ai |
| Droplet | Dev DigitalOcean droplet | Production tellthem.ai droplet |
| Reverse proxy | Caddy | Caddy |
| Framework | Flask / Python 3.11+ | Flask / Python 3.11+ |
| Port | 5016 | 5016 |
| Database | /var/lib/redletters/dev.db | /var/lib/redletters/prod.db |
| Process | systemd + gunicorn, 2 workers | systemd + gunicorn, 2 workers |
| Email | Resend sandbox | Resend production |
| Scheduler | Manual + n8n dev workflow | n8n production workflows |
| Deploy | deploy-redletters | deploy-redletters --prod |

# 2. DNS Plan

| Record | Points to | Auth | Create when |
| --- | --- | --- | --- |
| dev-redletters.tellthem.ai | Dev droplet IP | Caddy Basic Auth | Phase 0 |
| dev-admin.redletters.tellthem.ai | Dev droplet IP | Caddy Basic Auth + Flask session | Phase 0 |
| dev-api.redletters.tellthem.ai | Dev droplet IP | Token on write routes | Phase 0 |
| redletters.tellthem.ai | Production droplet IP | Public | Phase 12 |
| admin.redletters.tellthem.ai | Production droplet IP | Caddy Basic Auth + Flask session | Phase 12 |
| api.redletters.tellthem.ai | Production droplet IP | Token on write routes | Phase 12 |
| findings@redletters.tellthem.ai | Resend DNS records | N/A | Phase 8 |

# 3. Repository Structure

redletters/
  app/
    __init__.py          # create_app()
    config.py            # env var loading + fail-fast validation
    routes_public.py     # /, /finding/<n>/<slug>, /archive, /methodology, /subscribe
    routes_admin.py      # /admin/*, login, dashboard, findings, corpus, generation
    routes_api.py        # /api/v1/health, /api/v1/findings/today, /api/v1/jobs/*
    auth.py              # Flask session + X-N8N-Token checks
    db.py                # SQLite context + migration runner
    models.py            # findings, sources, events, subscribers
    ai_worker.py         # Anthropic call, context assembly, JSON parsing
    emailer.py           # Resend REST, HTML/plain text rendering, send logs
    corpus_loader.py     # KJV JSON validation and load
    share_cards.py       # Pillow OG and portrait cards
    templates/
      base.html
      public/index.html
      public/finding.html
      public/archive.html
      public/methodology.html
      admin/login.html
      admin/dashboard.html
      admin/finding_list.html
      admin/finding_edit.html
      admin/corpus.html
      admin/generation.html
      email/finding_email.html
      email/finding_email.txt
    static/css/main.css
    static/js/main.js
    static/share/
  data/source/
  data/kjv_redletters.json
  data/greek_index.json
  data/seed_findings.json
  migrations/001_initial_schema.sql
  prompts/v1_system_prompt.txt
  scripts/init_db.py
  scripts/load_corpus.py
  scripts/import_seeds.py
  scripts/generate_candidate.py
  scripts/verify_finding.py
  scripts/backup_db.sh
  scripts/deploy-redletters
  tests/

# 4. Environment Variables

APP_ENV=dev
SECRET_KEY=
DATABASE_PATH=/var/lib/redletters/dev.db
BASE_PUBLIC_URL=https://dev-redletters.tellthem.ai
BASE_ADMIN_URL=https://dev-admin.redletters.tellthem.ai
BASE_API_URL=https://dev-api.redletters.tellthem.ai
ANTHROPIC_API_KEY=
ANTHROPIC_MODEL=claude-sonnet-4-20250514
ADMIN_USERNAME=rusty
ADMIN_PASSWORD_HASH=
N8N_SHARED_TOKEN=
RESEND_API_KEY=
RESEND_FROM_ADDRESS=findings@redletters.tellthem.ai
DEV_BASIC_AUTH_USER=redletters
DEV_BASIC_AUTH_PASS_HASH=

# 5. Database Schema

Create migrations/001_initial_schema.sql with the following MVP tables. Every migration must be idempotent.

| Table | Purpose | Required controls |
| --- | --- | --- |
| corpus_segments | Canonical red-letter corpus rows | Only Matthew, Mark, Luke, John; unique canonical_order |
| corpus_edge_cases | Document uncertain inclusion decisions | No silent red-letter decisions |
| findings | Primary content object | Confidence, safety, status checks; no public draft leakage |
| finding_sources | Verse-level traceability | References corpus_segments where possible |
| review_events | Audit trail | Written on every status change |
| generation_logs | AI call record | Raw prompt and raw output stored before parsing |
| verification_runs | Reproducible proof for counts/patterns | Required before Reviewed for quantitative/pattern findings |
| subscribers | Email list | Unique email, unsubscribe_token |
| email_sends | Per-subscriber delivery log | Sent and failed states logged |
| correction_notes | Public errata | No silent overwrite after publish |
| settings | Runtime config | active_prompt_version, depth_dial, launch_mode, corpus_loaded |

## Required SQL Shape

CREATE TABLE IF NOT EXISTS corpus_segments (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  book TEXT NOT NULL CHECK(book IN ('Matthew','Mark','Luke','John')),
  chapter INTEGER NOT NULL,
  verse_start INTEGER NOT NULL,
  verse_end INTEGER,
  speaker TEXT DEFAULT 'Jesus',
  text_kjv TEXT NOT NULL,
  text_greek TEXT,
  red_letter_flag INTEGER DEFAULT 1,
  canonical_order INTEGER NOT NULL UNIQUE,
  created_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS corpus_edge_cases (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  verse_ref TEXT NOT NULL,
  decision TEXT NOT NULL,
  reason TEXT NOT NULL,
  created_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS findings (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  finding_number INTEGER UNIQUE,
  title TEXT NOT NULL,
  slug TEXT UNIQUE NOT NULL,
  hook TEXT NOT NULL,
  insight TEXT NOT NULL,
  evidence_notes TEXT NOT NULL,
  greek_note TEXT,
  confidence TEXT NOT NULL CHECK(confidence IN ('Verified','Probable','Interpretive','Speculative')),
  safety_level INTEGER NOT NULL CHECK(safety_level BETWEEN 1 AND 5),
  status TEXT NOT NULL DEFAULT 'Hypothesis'
    CHECK(status IN ('Hypothesis','Draft','Needs Verification','Reviewed','Scheduled','Published','Rejected')),
  category_primary TEXT NOT NULL,
  category_secondary TEXT,
  difficulty_label TEXT CHECK(difficulty_label IN ('Early','Mid','Deep','Speculative') OR difficulty_label IS NULL),
  reviewed_by TEXT,
  reviewed_at TEXT,
  published_at TEXT,
  scheduled_at TEXT,
  created_at TEXT DEFAULT (datetime('now')),
  updated_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS finding_sources (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  finding_id INTEGER NOT NULL REFERENCES findings(id),
  corpus_segment_id INTEGER REFERENCES corpus_segments(id),
  verse_ref TEXT NOT NULL,
  note TEXT
);

CREATE TABLE IF NOT EXISTS review_events (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  finding_id INTEGER NOT NULL REFERENCES findings(id),
  reviewer TEXT DEFAULT 'Rusty',
  from_status TEXT NOT NULL,
  to_status TEXT NOT NULL,
  notes TEXT,
  created_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS verification_runs (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  finding_id INTEGER NOT NULL REFERENCES findings(id),
  method TEXT NOT NULL,
  query TEXT NOT NULL,
  result_json TEXT NOT NULL,
  verified_by TEXT DEFAULT 'Rusty',
  created_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS generation_logs (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  finding_id INTEGER REFERENCES findings(id),
  prompt_version TEXT NOT NULL,
  model_name TEXT NOT NULL,
  raw_prompt TEXT NOT NULL,
  raw_output TEXT NOT NULL,
  parse_success INTEGER DEFAULT 0,
  error TEXT,
  created_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS subscribers (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  email TEXT UNIQUE NOT NULL,
  status TEXT DEFAULT 'active' CHECK(status IN ('active','unsubscribed')),
  source TEXT,
  unsubscribe_token TEXT UNIQUE NOT NULL,
  subscribed_at TEXT DEFAULT (datetime('now')),
  unsubscribed_at TEXT
);

CREATE TABLE IF NOT EXISTS email_sends (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  subscriber_id INTEGER NOT NULL REFERENCES subscribers(id),
  finding_id INTEGER NOT NULL REFERENCES findings(id),
  status TEXT DEFAULT 'pending' CHECK(status IN ('pending','sent','failed')),
  sent_at TEXT,
  error TEXT,
  resend_id TEXT
);

CREATE TABLE IF NOT EXISTS correction_notes (
  id INTEGER PRIMARY KEY AUTOINCREMENT,
  finding_id INTEGER NOT NULL REFERENCES findings(id),
  note TEXT NOT NULL,
  corrected_at TEXT DEFAULT (datetime('now'))
);

CREATE TABLE IF NOT EXISTS settings (
  key TEXT PRIMARY KEY,
  value TEXT,
  updated_at TEXT DEFAULT (datetime('now'))
);

## Key Status Rules

Public routes only show status Published with published_at less than or equal to now.

Draft, Hypothesis, Needs Verification, Reviewed, Scheduled, and Rejected return 404 publicly.

finding_number is assigned only at Scheduled or Published.

slug is stable after Published.

Reviewed requires title, hook, insight, sources, evidence_notes, confidence, safety_level, review fields, and verification where applicable.

# 6. Caddy and systemd

## Dev Caddy

dev-redletters.tellthem.ai {
    basicauth {
        {$DEV_BASIC_AUTH_USER} {$DEV_BASIC_AUTH_PASS_HASH}
    }
    reverse_proxy 127.0.0.1:5016
    log { output file /var/log/redletters/caddy-dev-public.log }
}

dev-admin.redletters.tellthem.ai {
    basicauth {
        {$DEV_BASIC_AUTH_USER} {$DEV_BASIC_AUTH_PASS_HASH}
    }
    reverse_proxy 127.0.0.1:5016
    log { output file /var/log/redletters/caddy-dev-admin.log }
}

dev-api.redletters.tellthem.ai {
    reverse_proxy 127.0.0.1:5016
    log { output file /var/log/redletters/caddy-dev-api.log }
}

## Production Caddy

redletters.tellthem.ai {
    reverse_proxy 127.0.0.1:5016
    log { output file /var/log/redletters/caddy-public.log }
}

admin.redletters.tellthem.ai {
    basicauth {
        {$ADMIN_USERNAME} {$ADMIN_PASSWORD_HASH}
    }
    reverse_proxy 127.0.0.1:5016
    log { output file /var/log/redletters/caddy-admin.log }
}

api.redletters.tellthem.ai {
    reverse_proxy 127.0.0.1:5016
    log { output file /var/log/redletters/caddy-api.log }
}

## systemd

[Unit]
Description=RedLetters Flask App
After=network.target

[Service]
User=www-data
WorkingDirectory=/opt/redletters
EnvironmentFile=/etc/redletters/redletters.env
ExecStart=/opt/redletters/venv/bin/gunicorn \
    --workers 2 \
    --bind 127.0.0.1:5016 \
    --log-file /var/log/redletters/gunicorn.log \
    --access-logfile /var/log/redletters/access.log \
    'app:create_app()'
Restart=always
RestartSec=5

[Install]
WantedBy=multi-user.target

# 7. API Contract

| Route | Method | Auth | Behavior |
| --- | --- | --- | --- |
| /health | GET | Public/dev auth via Caddy | Returns app_env, db_status, corpus_count, version, timestamp |
| /api/v1/status | GET | Public | Returns status ok |
| /api/v1/findings/today | GET | Public | Returns today's published finding or no-finding payload |
| /api/v1/jobs/generate-candidate | POST | X-N8N-Token | Creates Draft/Hypothesis only and logs generation |
| /api/v1/jobs/send-daily | POST | X-N8N-Token | Sends today's published finding to active subscribers |

# 8. CSS Design Tokens

:root {
  --bg: #0D0D0D;
  --surface: #141414;
  --surface-up: #1C1C1C;
  --border: #2A2A2A;
  --text: #F0EDE8;
  --text-sub: #9A9590;
  --text-muted: #5A5550;
  --red: #C8342A;
  --red-glow: rgba(200, 52, 42, 0.15);
  --link: #2C5282;
  --badge-verified: #2D6A4F;
  --badge-probable: #7D5A1E;
  --badge-interpretive: #5A3A1E;
  --badge-speculative: #5A2D0C;
  --level-1: #1A3A2A;
  --level-2: #1A2A3A;
  --level-3: #2A2A1A;
  --level-4: #3A1A2A;
  --level-5: #3A1A1A;
  --font-serif: Georgia, 'Times New Roman', serif;
  --font-sans: -apple-system, BlinkMacSystemFont, 'Segoe UI', sans-serif;
  --font-mono: 'SF Mono', 'Fira Code', Consolas, monospace;
  --unit: 8px;
  --card-pad: 32px;
  --max-width: 720px;
  --gap-section: 64px;
}

No hard-coded hex values outside the token layer unless explicitly justified.

Red is used only for the wordmark, finding titles, and Phase 2 corpus words.

MVP uses vanilla HTML, CSS, JavaScript, and Jinja2 only.

# 9. n8n Workflows

| Workflow | Trigger | Steps | Launch state |
| --- | --- | --- | --- |
| Generate Candidate - Dev | Manual | POST dev generate-candidate; notify Rusty with admin link; alert on failure | Active in dev |
| Generate Candidate - Prod | Daily midnight | POST prod generate-candidate; writes Draft/Hypothesis only; notify Rusty | Paused until launch |
| Daily Email - Prod | 6:00 AM | GET today's finding; if none, notify and skip; POST send-daily; report send count | Paused until launch approved |
| Failure Alert | HTTP error | Send endpoint, status code, and truncated response body to Rusty | Active before prod launch |

# 10. Backup, Deploy, and Rollback

## Backup Script

#!/bin/bash
DB_PATH="${DATABASE_PATH}"
BACKUP_DIR="/var/backups/redletters"
TIMESTAMP=$(date +%Y%m%d_%H%M%S)
ENV="${APP_ENV:-dev}"
BACKUP_FILE="$BACKUP_DIR/redletters_${ENV}_${TIMESTAMP}.db"

mkdir -p $BACKUP_DIR
sqlite3 $DB_PATH ".backup $BACKUP_FILE"
echo "Backup: $BACKUP_FILE"
ls -t $BACKUP_DIR/*.db | tail -n +15 | xargs -r rm
echo "Rotation complete."

Production cron: 0 2 * * * /opt/redletters/scripts/backup_db.sh >> /var/log/redletters/backup.log 2>&1

Restore test before launch: restore latest backup to /tmp/restore_test.db and compare row counts.

deploy-redletters always backs up database, pulls Git, installs requirements, runs migrations, restarts systemd, and checks health.

Rollback: stop service, checkout prior tag, restore pre-migration backup if schema changed, restart, verify /health.

# 11. Phase Build Checklist

## Phase 0 - Preflight

Confirm dev droplet SSH/sudo, Python 3.11+, Caddy, disk space, and no port 5016 conflict.

Create private GitHub repo github.com/TheOnesixteen/redletters.

Create six DNS records and Resend DNS records.

Generate SECRET_KEY, N8N_SHARED_TOKEN per environment, admin bcrypt hash, and Caddy Basic Auth hash.

Confirm Anthropic API key, Resend account, n8n access, and production droplet hostname.

## Phase 1 - Dev Droplet Setup

Create /opt/redletters, /var/lib/redletters, /var/log/redletters, /etc/redletters, /var/backups/redletters.

Clone repo, create venv, install requirements, create dev env file.

Run minimal health app on 127.0.0.1:5016.

Install systemd service, add Caddy snippets, verify HTTPS /health.

Tag v0.1-scaffold.

## Phase 2 - Flask Scaffold

Create application factory, config, db, auth, public/admin/api blueprints.

Add /health and /api/v1/status.

Add admin login and dashboard shell.

Create base template with nav, subtitle, footer, CSS variables.

Configure rotating logging. Tag v0.2-scaffold-complete.

## Phase 3 - Database and Corpus

Create migration and idempotent init_db.py.

Download and normalize KJV red-letter JSON into data/kjv_redletters.json.

Load only Matthew, Mark, Luke, John; confirm Revelation and epistles absent.

Store corpus stats and show admin corpus page.

Run tests/test_corpus.py. Tag v0.3-corpus-loaded.

## Phase 4 - Findings Admin and Review

Implement CRUD, source lookup, slug generation, status transitions, review_events.

Build admin list, create/edit form, review actions, validation messages.

Block public visibility unless Published and published_at <= now.

Build public finding detail and archive.

Run tests/test_findings.py. Tag v0.4-admin-review.

## Phase 5 - Seed Library Import

Create data/seed_findings.json with 80+ findings.

Import as Draft or Needs Verification only.

Reject missing sources, unsupported confidence, duplicates, and missing insight.

Verify quantitative claims with scripts/verify_finding.py.

Schedule 10-20 verified alpha findings. Tag v0.5-seeds-imported.

## Phase 6 - AI Candidate Generation

Copy final system prompt into prompts/v1_system_prompt.txt.

Implement ai_worker.py with context: corpus stats, published titles, rejected topics, depth dial.

Log raw prompt/output before parsing.

Parse JSON; on failure create no finding and store failure in generation_logs.

Add admin Generate Candidate Now and token-protected API job. Tag v0.6-ai-worker.

## Phase 7 - n8n Scheduling

Create and test dev Generate Candidate workflow.

Test bad token, API timeout, malformed response, and failure alert.

Create production workflow structure but keep paused.

Tag v0.7-n8n-wired.

## Phase 8 - Email Capture and Delivery

Confirm Resend DNS.

Implement subscribe, duplicate prevention, unsubscribe token and route.

Build HTML and plain text full-finding email templates.

Implement admin test-send and send-daily API endpoint.

Log email_sends for every subscriber. Tag v0.8-email.

## Phase 9 - Public Frontend

Homepage shows today's full finding, permanent subtitle, subscribe form, three recent archive cards.

Archive filters by category, confidence, safety, and date.

Methodology explains corpus, counting rules, confidence, and safety levels.

Finding detail includes all evidence, review status, correction notes, and OG meta.

Mobile readable at 375px. No constellation or corpus strip. Tag v0.9-frontend.

## Phase 10 - Share Cards

Generate 1200x630 OG card and 1080x1350 portrait card with Pillow on publish.

Use stable app/static/share/finding_<number>.png names.

Add copy-link/download share controls.

Confirm cards exist for all scheduled/published launch findings. Tag v1.0-share-cards.

## Phase 11 - Testing and Acceptance

Run corpus, findings, routes, email, auth, backup, and service restart tests.

Test all public routes, admin auth, API auth, draft invisibility, review audit trail, AI non-publish path.

Test no-finding-day response.

Confirm red token usage with CSS scan and visual review.

## Phase 12 - Production Preparation

Tag v1.0-rc1 and run full acceptance on dev.

Create production directories/env, clone repo, install requirements.

Run migrations, load corpus, import verified seed findings.

Install systemd, add Caddy, create DNS, verify SSL.

Run smoke tests and backup restore test. Keep prod n8n paused.

## Phase 13 - Launch

Publish methodology page.

Schedule 10-20 verified findings and set today's finding.

Enable subscriber capture and send internal test email.

Enable daily generation workflow to Draft only.

Enable daily email workflow after final approval.

Monitor logs for 72 hours and collect feedback from 10 alpha users.

# 12. Required Tests

| Area | Pass condition |
| --- | --- |
| Corpus | Four gospels loaded; excluded books absent; all rows have required fields. |
| Public site | Homepage shows only Published finding; non-public statuses return 404. |
| Admin auth | Unauthenticated admin requests require login. |
| API auth | POST job endpoints without token return 403. |
| Review workflow | Every state change creates review_events row. |
| Verification | Reviewed blocked for quantitative/pattern findings lacking verification_runs. |
| AI generation | AI output creates Draft/Hypothesis only; malformed output logged without crash. |
| Email | Subscribe, duplicate handling, test send, unsubscribe, email_sends logging all work. |
| SEO/share | Finding detail has og:title, og:description, og:image. |
| Backup | Backup created and restore tested with matching row counts. |
| Service | systemctl restart redletters passes health check within 10 seconds. |
| Visual token | Red is used only for wordmark, finding titles, and Phase 2 corpus words. |

# 13. AI Agent Rules

Never publish any finding automatically.

Never overwrite production database without a confirmed backup first.

Never commit secrets, API keys, or passwords.

Never change port 5016 without updating systemd, Caddy, docs, and tests.

Never introduce a frontend build system for MVP.

Never use a framework other than Flask without explicit approval.

Every route must be testable with curl.

Every database migration must be versioned and idempotent.

Every AI output must be written to generation_logs before parsing or transformation.

Every quantitative or pattern-based claim must have a verification run before Reviewed.

Every public finding must display confidence, safety level, source verses, evidence, and review status.

Every status change must write review_events.

Red (#C8342A) is used only for the wordmark, finding titles, and Phase 2 corpus words.

# 14. Definition of Done

redletters.tellthem.ai loads over HTTPS and shows today's published finding.

Permanent subtitle is visible below nav.

admin.redletters.tellthem.ai requires Caddy Basic Auth and Flask session login.

api.redletters.tellthem.ai /health returns OK and write routes require token.

At least 10 verified findings are Published with numbers assigned.

Draft, Hypothesis, Needs Verification, Reviewed, Scheduled, and Rejected findings are not public.

Subscriber signup, duplicate handling, unsubscribe, and test email work and are logged.

AI generation creates Draft/Hypothesis with generation_log and never Published.

Daily n8n generation and email workflows are configured, tested, and only enabled at launch approval.

Backup script creates a file and restore has been tested.

Methodology page explains corpus, counting rules, confidence, safety, and disclaimer.

Share cards exist for every Published finding.

deploy-redletters --prod completes without manual SSH steps.

No-finding-day behavior is implemented.

All Phase 11 acceptance tests pass.

# 15. Phase 2 Roadmap

Corpus strip with word/segment illumination.

Constellation map with finding stars clustered by category and difficulty.

Frontier indicator based on referenced corpus segments.

Difficulty arc visualization across time.

Embeddings-based duplicate detection.

Public API after archive is substantial.

Book export after 365 reviewed findings.

Extended research notes with counterarguments and source detail.